## Slide 1: Exterior Waste Bin Enhancements
IUPUI
CAPITAL PROJECTS – DARCI PELLOM, PLA

## Slide 2: Why?
Purpose:
  Improve IUPUI’s outdoor waste infrastructure by assessing outdoor waste bins
Goals:
    Reduce number and types of waste bins on campus
    Understand littering behavior of campus community and visitors
    Identify new architectural waste bin standard
    Place new bins in appropriate locations

## Slide 3: IUPUI BEFORE
320+ Exterior Waste Bins
Mismatched – No architectural Standard
Misplaced – Bins found in close proximity
Only 4 paired with recycle bins
Injury Hazard
  heavy liners due to rain collection
  often contaminated
  potential to attract pests
Large Replacement and Labor Costs - $$$$

## Slide 4: PROCESS
Informal Style – Heard about other universities/colleges trying elimination
  All exterior bins removed from Zone 1 for 30 days – October 1-31
  Changes in litter accumulation monitored by CFS grounds staff
  Bins returned in areas of litter accumulation – outdoor eating
  Removal expanded to entire campus by January 2019

## Slide 5: IUPUI AFTER
Under 20 exterior waste bins
Standardized – architectural standard identified
Correct placement – work in progress
  High traffic
  Outdoor eating/seating
Injury Hazard reduced
  Bins capped to prevent rain accumulation, contamination and pests
  Waste management moved to interior spaces
  Labor redirected to campus beautification efforts